TrustMed AI

Neuro-Symbolic Clinical Decision Support System

Arizona State University  |  Spring 2026

Team: Pragyan Borthakur (pborthak@asu.edu) and Team Members

# 1. Problem Statement

Healthcare professionals face a critical challenge: clinical decision-making requires synthesizing fragmented information across patient records, medical literature, imaging data, and drug interactions, often under severe time pressure. Studies show physicians spend nearly 50% of their time on documentation rather than patient care, while diagnostic errors contribute to an estimated 40,000 to 80,000 deaths annually in the U.S. alone.

Current AI solutions suffer from two fundamental limitations. First, hallucination risk: large language models generate plausible but medically inaccurate responses without verification. Second, information silos: existing tools query single data sources, missing critical cross-domain insights such as drug-disease interactions that become visible only when combining patient history with pharmaceutical knowledge.

Requirements for Solution

- Integrate heterogeneous data sources in real-time

- Provide explainable reasoning with source citations

- Include safety mechanisms to catch contraindications before delivery

- Reduce clinical documentation time through automated SOAP note generation

Broader Impact: Successful implementation would reduce diagnostic errors, decrease physician burnout, and improve patient outcomes, particularly in under-resourced settings where specialist consultations are limited.

# 2. Data Sources

TrustMed AI leverages four heterogeneous, large-scale datasets to power its multimodal retrieval system:

| Dataset | Scale | Purpose and Structure |
| --- | --- | --- |
| MIMIC-IV | 40K+ patients | ICU patient records including vitals, diagnoses, and medications. SQLite database with de-identified clinical data. Publicly available via PhysioNet. |
| Disease-Symptom DB | 400+ diseases | Structured relationships for Neo4j knowledge graph. Contains disease-symptom-treatment mappings extracted via biomedical NER using spaCy. |
| Medical Imaging | 3,800+ images | ROCO dataset plus 1,800 labeled chest X-rays (PNEUMONIA/NORMAL) from Kaggle. Embedded via BiomedCLIP for visual similarity search. |
| Medical Literature | Vector DB | Clinical guidelines from WHO and CDC embedded in ChromaDB for RAG retrieval. Chunked and indexed using sentence-transformers (all-MiniLM-L6-v2). |

Data Challenges and Preprocessing: MIMIC-IV requires handling missing values, normalizing medication names, and temporal alignment. Knowledge graph construction involves entity extraction using spaCy's biomedical NER model (en_ner_bc5cdr_md) and relationship deduplication via MERGE operations. Image data requires preprocessing for BiomedCLIP compatibility. All patient data is pre-anonymized per HIPAA standards.

# 3. Methodology

TrustMed AI implements a neuro-symbolic hybrid architecture that combines neural retrieval with symbolic knowledge graphs. The system processes queries through four parallel knowledge sources before synthesizing a verified response.

Core Technical Components

- Hybrid Retrieval Pipeline: Parallel execution of vector search (ChromaDB with sentence-transformers) and graph queries (Neo4j Cypher via LangChain's GraphCypherQAChain) using asyncio for optimal latency.

- Cross-Encoder Reranking: MS-MARCO cross-encoder reranks 30 initial candidates to the top 3 most relevant results, significantly improving precision over bi-encoder retrieval alone.

- Multimodal Vision Agent: LLaMA 3.2 Vision analyzes uploaded medical images while BiomedCLIP generates embeddings for visual similarity search against the labeled X-ray database.

- Self-Reflective Safety Layer: A dedicated LLM critic reviews every generated response for contraindications, dosage errors, and hallucinated treatments before delivery to the user.

Validation Strategy

- Retrieval quality measured via Precision@K and MRR against curated medical QA benchmarks

- Safety layer evaluated on synthetic adversarial cases with known contraindications

- End-to-end user study with clinician feedback on response accuracy and utility

- A/B testing of reranker impact on relevance scores

# 4. Project Management

Timeline and Milestones

| Phase | Deliverables | Target Date |
| --- | --- | --- |
| Data Integration | MIMIC-IV + Neo4j graph + ChromaDB operational | Completed |
| Core Pipeline | Hybrid retrieval + reranking + vision agent | Feb 15, 2026 |
| Safety Layer | Self-reflective critic + SOAP note generator | Mar 1, 2026 |
| Evaluation | Quantitative benchmarks + user study | Mar 20, 2026 |
| Final Delivery | Documentation + demo + final report | Apr 20, 2026 |

Risk Identification and Mitigation

| Risk | Monitoring Metric | Mitigation Strategy |
| --- | --- | --- |
| LLM Hallucination | Percentage of responses flagged by safety critic; manual audit of 50 samples weekly | Dual-LLM architecture ensures every response is verified. Fallback to structured retrieval if hallucination rate exceeds 5%. |
| Retrieval Quality | Precision@3 on medical QA test set; weekly regression tests | Cross-encoder reranking boosts precision. If below 70%, expand knowledge graph with additional medical ontologies. |
| API Rate Limits | Daily token usage; response latency P95 | Use OpenRouter with free-tier model fallbacks. Implement response caching for common queries. |

# 5. Summary (Heilmeier Questions)

| What are we trying to do? | Build a clinical AI assistant that combines patient data, medical knowledge graphs, literature, and imaging to provide safe, explainable recommendations. |
| --- | --- |
| Current limitations? | Existing tools query single data sources and lack safety verification, leading to hallucinations and missed cross-domain insights. |
| What is new? | Neuro-symbolic hybrid retrieval with a self-reflective safety layer that catches contraindications before delivery. |
| Who cares? | Clinicians gain faster, safer decision support. Patients benefit from reduced diagnostic errors. Healthcare systems reduce documentation burden. |
| Risks? | LLM hallucination (mitigated by dual-LLM safety layer) and retrieval quality (mitigated by cross-encoder reranking). |
| Timeline? | Core system operational by February 2026. Full evaluation and documentation complete by April 20, 2026. |
| Success metrics? | Midterm: Precision@3 above 70%, safety layer catches over 95% of synthetic contraindications. Final: Positive clinician feedback on usability and trust. |